

The most expensive T-Shirts in the world

In every company employees are estimating work. For most cases we are using expertise to answer question about time needed. Accountant just knows how long it takes him to fill declaration for tax authority. But in IT we are using various tools. We are doing it because development projects are complex and very rare fully predictable. Below you can find couple of them which I had used.

**General size – small, middle, big**

It is simple estimation, usually done by managers without much consultancy with the developers. Result of the estimation is often used to plan roadmap for the next half year.

**T-shirt size**

This is variation of the **General size** approach, but with different names. For me it is used by companies which would like to estimate in some methodology, but they can handle only T-Shirts.

**Time team estimation**

The most concrete method which gives answer (which is not accurate often) when task will be finished. Answer could be done on different levels, with different precision. It could be done after couple meetings with the team, which is similar to General size estimation, but it also can be done after many workshops. Then estimation is much closer to the final execution time. Developers during those meetings split all functionality into small tasks and estimate them separately. The more graduality, the more accurate estimation will be, but also the more time is needed to give numbers.

Approach is used for small projects, and change requests. Also it is used when team is working on the contract agreement when all delay will be their cost.

**Story points team estimation**

Story points were metrics introduced by Agile. It estimates effort, not time. Story points have advantages and disadvantages. Every team has it own ‘price list’ of story points. In one team creating a button can cost 1 story points in another 13. The main issue with story point is that this value doesn’t tell anything about date of completion of the task. So, it results in the end in fallback to general size estimation done by requester of the functionality.

**Estimator**

In large projects done in fix price schema all above ways of estimating are not an option. We cannot provide general information we also cannot make team estimation. If whole project will take 10000 man-days it is not possible to analyze it in some rational time. In those cases estimator is used. This is usually an excel which transforms countable elements of software into time needed to create them. So, for example integration with other system will cost 100 man-days and new window 20 man-days. These estimations are much inaccurate. Assumption is that in large project everything will balance.

**No estimation**

This is current industry trend. Developers are assigned to chosen business for particular time. No one is doing other estimate other than general one. Business receives time of development team and can ask them to do what they want. They setup priority and team is working on items from the top to the bottom. Business together with team needs to decide what to do to deliver any functionality which make sense.

**Summary**

Very often organizations are using different ways of estimating at the same way. For example, first they do general estimating about the project, and next no estimation approach is used. Everybody knows that in given time developers can make something valuable, but details are pushed down to the project manager and his ability to chose right priorities.