|  |  |  |  |
| --- | --- | --- | --- |
| Category | Change complexity | | |
| Simple | Medium | Complex |
| WebApplication | 1 man-day | 2 man-days | 3 man-days |
| WebApi | 2 man-days | 4 man-days | 8 man-days |
| Database | 1 man-days | 3 man-days | 9 man-days |
| Background jobs | 3 man-days | 6 man-days | 12 man-days |

We have the conversion rate.

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Item | Web application | | | WebApi | | | Database | | | Background jobs | | |
| S | M | C | S | M | C | S | M | C | S | M | C |
| Adding picture | 1 |  |  |  | 1 |  |  | 1 |  |  |  |  |
| Temporary saving | 1 |  |  | 2 |  |  |  |  |  |  |  |  |
| Sending emails |  |  |  |  |  |  |  |  |  |  | 2 |  |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Item | Web application | | | WebApi | | | Database | | | Background jobs | | | |
| S | M | C | S | M | C | S | M | C | S | M | C |
| Adding picture | 1 MD |  |  |  | 4 MD |  |  | 3MD |  |  |  |  |
| Temporary saving | 1 MD |  |  | 4 MD |  |  |  |  |  |  |  |  |
| Sending emails |  |  |  |  |  |  |  |  |  |  | 6MD |  |
| Category sum | 2 MD | | | 8 MD | | | 3 MD | | | 6MD | | |
| Development sum | 19 MD | | | | | | | | | | | |